CURSOR IMPLEMENTATION PACKAGE

ProofLayer Phase 2.1

Operational Hardening Execution Package — ADR-004 v1.1 Implementation

| Date | 2026-05-22 |
| --- | --- |
| ADR | ADR-004 v1.1 — APPROVED |
| Repo | github.com/IsabelEscobarRivas/prooflayer-ai |
| Baseline | Phase 2 signed off — 22/22 QA checks passed |
| Cursor instruction | Implement ADR-004 exactly as specified. Reference ADR section, gate number, and step number in every commit message. |
| Architect review | Required at each gate before proceeding |
| Phase 3 gate | All 6 Phase 3 readiness gates must pass before Gemini work begins |

How Cursor uses this document Each step has a reference tag: [ADR-004 §N ¦ Gate N ¦ Step N]. Every commit message must include the step number, ADR section, and gate reference. Example: feat(logger): structured logger with request ID [ADR-004 §3 ¦ Gate 2 ¦ Step 3] Cursor must not deviate from the specified approach without architect review. Each GATE requires architect sign-off before the next section begins.

# 1. Documentation — Steps 1–2

Documentation comes first. The system must be accurately described before it is further hardened.

STEP 1 — ADR markdown files in docs/adr/ [ADR-004 §8 ¦ Gate 5 ¦ Step 1] Create docs/adr/ directory in the repo root. Create four markdown files: docs/adr/001-phase1-foundation.md docs/adr/002-phase1-5b-operational-shell.md docs/adr/003-phase2-production-readiness.md docs/adr/004-phase2-1-operational-hardening.md Each file should contain: Status, Date, Context (1-2 paragraphs), Key Decisions (bullet list from the Word doc), and a link to the full Word doc. Do not reproduce the full Word doc content — summaries only. Commit: docs(adr): add ADR-001 through ADR-004 markdown summaries [ADR-004 §8 ¦ Gate 5 ¦ Step 1]

STEP 2 — README update [ADR-004 §8 ¦ Gate 5 ¦ Step 2] Update README.md to reflect actual system state. Remove any placeholder text describing the app as not implemented. Add sections: Overview, Tech Stack, Architecture, Phase Status, Running Locally, Environment Variables. Phase Status should list: Phase 1 (complete), Phase 1.5B (complete), Phase 2 (complete), Phase 2.1 (in progress), Phase 3 (not started). Running Locally: npm install, .env.local setup (list required vars), npm run dev. Environment Variables: NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, SUPABASE_SERVICE_ROLE_KEY, NEXT_PUBLIC_SUPABASE_STORAGE_BUCKET, SUPABASE_WEBHOOK_SECRET. Commit: docs(readme): update to reflect Phase 2 complete state [ADR-004 §8 ¦ Gate 5 ¦ Step 2]

# 2. Observability — Steps 3–5

Observability before transactions. Structured logging must exist before the RPC is added so that transaction failures are immediately visible.

STEP 3 — Structured logger — src/lib/logger.ts [ADR-004 §3.2 ¦ Gate 2 ¦ Step 3] Create src/lib/logger.ts Export a logger object with three methods: logger.info(event, detail?), logger.warn(event, detail?), logger.error(event, detail?, error?) Each call outputs a single JSON line to console with these fields: timestamp: new Date().toISOString() level: 'info' ¦ 'warn' ¦ 'error' request_id: string ¦ null route: string ¦ null user_id: string ¦ null organization_id: string ¦ null event: string detail: object ¦ null duration_ms: number ¦ null Export a createRequestLogger(requestId, route, userId, orgId) factory that returns a logger pre-populated with those fields. tsc --noEmit must pass. Commit: feat(logger): structured logger with request ID support [ADR-004 §3.2 ¦ Gate 2 ¦ Step 3]

STEP 4 — Middleware — attach x-request-id [ADR-004 §3.1 ¦ Gate 2 ¦ Step 4] Update src/middleware.ts: Generate a request ID: const requestId = crypto.randomUUID() Attach to request headers: x-request-id Attach to response headers: x-request-id Log auth.provisioning_failed at warn level when prooflayer.users row not found. Use the logger from Step 3. tsc --noEmit must pass. Commit: feat(observability): request ID in middleware + provisioning failure log [ADR-004 §3.1 ¦ Gate 2 ¦ Step 4]

STEP 5 — Critical event logging in routes and webhook [ADR-004 §3.3 ¦ Gate 2 ¦ Step 5] Update the following files to add structured logging using createRequestLogger(): src/app/api/submissions/route.ts: submission.geo_gate_failed (warn) — when geo gate returns 422 submission.evidence_gate_failed (warn) — when evidence gate returns 422 submission.created (info) — on success submission.rpc_failed (error) — on RPC error (after Step 7) src/app/api/assignments/[id]/approve/route.ts: assignment.approved (info) — on success assignment.partial_update_failed (error) — on partial failure src/app/api/assignments/[id]/reject/route.ts: assignment.rejected (info) — on success assignment.partial_update_failed (error) — on partial failure src/app/api/evidence-files/upload-url/route.ts: upload.url_created (info) — on new row created upload.idempotency_hit (info) — when existing row reused src/app/api/webhooks/storage-confirm/route.ts: webhook.received (info) — on every webhook call webhook.file_verified (info) — when status set to verified webhook.file_rejected (warn) — when status set to rejected webhook.requirement_fulfilled (info) — when requirement status updated webhook.no_evidence_row (error) — when no matching evidence_files row found Also add request_id to all error response bodies (read from x-request-id header). tsc --noEmit must pass. Commit: feat(observability): critical event logging across routes and webhook [ADR-004 §3.3 ¦ Gate 2 ¦ Step 5]

GATE 1 — Observability complete Verify: src/lib/logger.ts exists and exports createRequestLogger() Verify: x-request-id present in middleware request and response headers Verify: all 15 critical events are present in the relevant files (grep check) Verify: request_id appears in error response bodies Verify: tsc --noEmit passes Do NOT proceed to transactions until this gate is passed.

# 3. Transaction Hardening — Steps 6–8

STEP 6 — Migration 011 — Postgres RPC for submissions [ADR-004 §2.2 ¦ Gate 1 ¦ Step 6] Create supabase/migrations/011_submit_rpc.sql with this exact content: -- ADR-004 §2.2 ¦ Gate 1 ¦ Step 6 -- Atomic submission transaction replacing sequential awaits. -- Rollback: DROP FUNCTION prooflayer.submit_assignment; CREATE OR REPLACE FUNCTION prooflayer.submit_assignment( p_assignment_id UUID, p_organization_id UUID, p_submitted_by UUID, p_notes TEXT DEFAULT NULL ) RETURNS JSON AS $$ DECLARE v_submission_id UUID; v_result JSON; BEGIN -- Verify assignment is in_progress IF NOT EXISTS ( SELECT 1 FROM prooflayer.assignments WHERE id = p_assignment_id AND status = 'in_progress' AND organization_id = p_organization_id ) THEN RAISE EXCEPTION 'assignment_not_in_progress'; END IF; -- Insert submission INSERT INTO prooflayer.submissions (organization_id, assignment_id, submitted_by, notes) VALUES (p_organization_id, p_assignment_id, p_submitted_by, p_notes) RETURNING id INTO v_submission_id; -- Update assignment status UPDATE prooflayer.assignments SET status = 'submitted', submitted_at = now() WHERE id = p_assignment_id; -- Update case status UPDATE prooflayer.qc_cases SET status = 'in_review' WHERE id = (SELECT qc_case_id FROM prooflayer.assignments WHERE id = p_assignment_id); -- Append event INSERT INTO prooflayer.assignment_events (organization_id, assignment_id, event_type, actor_id) VALUES (p_organization_id, p_assignment_id, 'submitted', p_submitted_by); -- Return submission row SELECT row_to_json(s) INTO v_result FROM prooflayer.submissions s WHERE s.id = v_submission_id; RETURN v_result; END; $$ LANGUAGE plpgsql; Apply in Supabase SQL Editor. Verify: SELECT proname FROM pg_proc WHERE proname = 'submit_assignment'; Commit: feat(transactions): Postgres RPC for atomic submission [ADR-004 §2.2 ¦ Gate 1 ¦ Step 6]

STEP 7 — Update POST /api/submissions to call RPC [ADR-004 §2.2 ¦ Gate 1 ¦ Step 7] Update src/app/api/submissions/route.ts POST handler. After both pre-flight gates pass (geo + evidence), replace the sequential awaits with: const { data, error } = await db.rpc('prooflayer.submit_assignment', { p_assignment_id: assignmentId, p_organization_id: organizationId, p_submitted_by: userId, p_notes: notes ?? null }) if (error) { if (error.message === 'assignment_not_in_progress') { return NextResponse.json({ error: 'Assignment is not in progress' }, { status: 422 }) } logger.error('submission.rpc_failed', { assignment_id: assignmentId, error: error.message }) return dbUnavailableError(error) } logger.info('submission.created', { submission_id: data.id, assignment_id: assignmentId }) return NextResponse.json(data, { status: 201 }) Remove the old sequential INSERT/UPDATE/UPDATE/INSERT block entirely. tsc --noEmit must pass. Commit: feat(transactions): POST /api/submissions calls RPC [ADR-004 §2.2 ¦ Gate 1 ¦ Step 7]

STEP 8 — Approve and reject — explicit transaction handling [ADR-004 §2.5 ¦ Gate 1 ¦ Step 8] Update src/app/api/assignments/[id]/approve/route.ts: Wrap the assignment update + case update + event insert in a try/catch. If assignment update succeeds but case update fails: log assignment.partial_update_failed (error), return 500 with partial_update_failed. If event insert fails after case update: log error, return 500 — operation is recoverable by retry. Add logger.info('assignment.approved') on full success. Update src/app/api/assignments/[id]/reject/route.ts: Same pattern as approve. Add logger.info('assignment.rejected') on full success. tsc --noEmit must pass. Commit: feat(transactions): explicit failure handling on approve/reject [ADR-004 §2.5 ¦ Gate 1 ¦ Step 8]

GATE 2 — Transaction hardening complete Apply migration 011 in Supabase SQL Editor. Verify: SELECT proname FROM pg_proc WHERE proname = 'submit_assignment'; returns 1 row. Test: create a case, publish, accept as Jordan, submit — confirm submission created and assignment status = submitted. Verify: tsc --noEmit passes. Do NOT proceed to operational visibility until this gate is passed.

# 4. Operational Visibility — Steps 9–10

STEP 9 — GET /api/admin/evidence-files — stuck upload visibility [ADR-004 §4.2 ¦ Gate 4 ¦ Step 9] Create src/app/api/admin/evidence-files/route.ts GET handler only. Requires enterprise role. Query params: status: 'pending' ¦ 'rejected' ¦ 'uploaded' (default: 'pending') older_than_minutes: number (default: 60) Query: SELECT evidence_files.*, assignment_evidence_requirements.label as requirement_label FROM prooflayer.evidence_files JOIN prooflayer.assignment_evidence_requirements ON ... WHERE evidence_files.organization_id = sessionOrgId AND evidence_files.upload_status = status AND evidence_files.created_at < now() - interval '{older_than_minutes} minutes' ORDER BY evidence_files.created_at ASC Return array with: id, assignment_id, requirement_label, upload_status, created_at, age_minutes. tsc --noEmit must pass. Commit: feat(visibility): GET /api/admin/evidence-files stuck upload endpoint [ADR-004 §4.2 ¦ Gate 4 ¦ Step 9]

STEP 10 — Enterprise dashboard — pending evidence indicator [ADR-004 §4.3 ¦ Gate 4 ¦ Step 10] Update src/app/enterprise/page.tsx: On mount, after cases load, call GET /api/admin/evidence-files?status=pending&older_than_minutes=60. If count > 0: show a yellow badge in the dashboard header: '{N} pending uploads — view'. Clicking the badge opens a modal or inline panel listing the stuck files. Each row shows: requirement label, assignment ID (truncated), age in minutes, status. If count = 0: no badge shown. tsc --noEmit must pass. Commit: feat(visibility): enterprise dashboard pending evidence indicator [ADR-004 §4.3 ¦ Gate 4 ¦ Step 10]

# 5. Automated Test Suite — Steps 11–14

STEP 11 — Vitest test project setup [ADR-004 §5.1 ¦ Gate 3 ¦ Step 11] Install: npm install -D vitest @vitest/coverage-v8 Create vitest.config.ts at repo root. Create a dedicated Supabase test project (separate from production). Add test environment variables to .env.test: TEST_SUPABASE_URL, TEST_SUPABASE_ANON_KEY, TEST_SUPABASE_SERVICE_ROLE_KEY Create tests/seed.ts — seeds two organizations, four users (2 enterprise, 2 field_worker), one case per org. Create tests/setup.ts — runs seed before each test file, cleans up after. Commit: test(setup): Vitest configuration and test project seed [ADR-004 §5.1 ¦ Gate 3 ¦ Step 11]

STEP 12 — P0 test suite [ADR-004 §5.2 ¦ Gate 3 ¦ Step 12] Create tests/p0/ directory with these test files: tests/p0/auth.test.ts: - Unauthenticated /api/qc-cases returns 401 - Valid enterprise session returns 200 on GET /api/qc-cases - Field worker GET /api/qc-cases returns 200 (read allowed) - Field worker POST /api/qc-cases returns 403 (create not allowed) tests/p0/wrong-org.test.ts: - User from org A gets empty array on GET /api/qc-cases (org B's cases not visible) - User from org A gets 404 on GET /api/qc-cases/:id for org B's case - User from org A gets 404 on GET /api/assignments/:id for org B's assignment tests/p0/rls.test.ts: - assignment_events: client role cannot INSERT directly - assignment_events: client role cannot UPDATE directly - assignment_events: client role cannot DELETE directly tests/p0/submission-workflow.test.ts: - Full happy path: create case, add template, publish, accept, submit (no geo, no evidence gate), approve - Assignment status transitions correctly at each step - assignment_events appended at each step tests/p0/evidence-gate.test.ts: - Submit without verified evidence returns 422 mandatory_evidence_incomplete - Submit with verified evidence passes gate tests/p0/geo-gate.test.ts: - Submit without check-in (geo configured) returns 422 geo_checkin_required - Submit with valid check-in passes gate - Submit on case with no geo skips gate tests/p0/rpc-atomicity.test.ts: - After RPC call, submission exists, assignment is submitted, case is in_review, event is appended - Duplicate submission returns 409 tests/p0/event-trigger.test.ts: - UPDATE on assignment_events throws exception - DELETE on assignment_events throws exception - INSERT on assignment_events succeeds Commit: test(p0): full P0 test suite [ADR-004 §5.2 ¦ Gate 3 ¦ Step 12]

STEP 13 — CI configuration [ADR-004 §5.1 ¦ Gate 3 ¦ Step 13] Create .github/workflows/test.yml Trigger: on push to main, on pull_request to main Steps: checkout, install node, npm install, run tests (npx vitest run --reporter=verbose) Add TEST_SUPABASE_URL, TEST_SUPABASE_ANON_KEY, TEST_SUPABASE_SERVICE_ROLE_KEY as GitHub Actions secrets. Commit: ci: run Vitest P0 suite on every push to main [ADR-004 §5.1 ¦ Gate 3 ¦ Step 13]

STEP 14 — P1 test suite [ADR-004 §5.2 ¦ Gate 3 ¦ Step 14] Create tests/p1/ directory: tests/p1/idempotency.test.ts: - POST /api/evidence-files/upload-url twice with same key returns same evidence_file_id - evidence_files row count = 1 after two calls with same key - New key creates new row tests/p1/approve-reject.test.ts: - Approve: assignment status = approved, case status = closed, event appended - Reject: assignment status = rejected, case status = open, event appended with reason - Double-approve is a no-op (idempotent) tests/p1/snapshot-immutability.test.ts: - PATCH requirement with kind, label, instructions returns 400 - PATCH requirement with status = waived returns 200 Commit: test(p1): P1 test suite — idempotency, approve/reject, immutability [ADR-004 §5.2 ¦ Gate 3 ¦ Step 14]

GATE 3 — Test suite complete Run: npx vitest run — all P0 and P1 tests must pass. Verify: CI workflow runs on push to main. Verify: zero flaky tests across 3 consecutive runs. Do NOT proceed to error handling until this gate is passed.

# 6. Error Handling — Step 15

STEP 15 — request_id in all error responses [ADR-004 §6.1 ¦ Gate 6 ¦ Step 15] Update src/lib/api/http.ts: Add getRequestId(req: NextRequest): string helper that reads x-request-id header. Update mapPostgresError and dbUnavailableError to accept optional requestId parameter. Include request_id in all error response bodies. Update all 22+ route handlers to pass requestId to error helpers. Verify: error responses from all routes include request_id field. tsc --noEmit must pass. Commit: feat(errors): request_id in all error responses [ADR-004 §6.1 ¦ Gate 6 ¦ Step 15]

# 7. Evaluations UI Shell — Step 16

STEP 16 — Human evaluation form on enterprise review queue [ADR-004 §8 ¦ Step 16] Update src/app/enterprise/page.tsx review queue section. After approve/reject buttons, add a collapsible 'Add Evaluation' section: Decision select: approved ¦ rejected ¦ needs_revision Score input: number 0-100 (optional) Notes textarea (optional) Submit Evaluation button: POST /api/evaluations with { submission_id, assignment_id, decision, score, notes } On success: show 'Evaluation recorded' confirmation. On existing evaluation: show the existing evaluation record (GET /api/evaluations?assignment_id=). AI result section: show read-only placeholder 'AI evaluation — Phase 3'. This is additive only — does not change approve/reject behavior. tsc --noEmit must pass. Commit: feat(ui): human evaluation shell on enterprise review queue [ADR-004 §8 ¦ Step 16]

# 8. Phase 2.1 QA Sign-Off Matrix

All checks must pass before Phase 2.1 is signed off and Phase 3 begins.

## 8.1 Observability Checks (Gate 2)

| # | Check | Pass condition |
| --- | --- | --- |
| O1 | src/lib/logger.ts exists | Exports createRequestLogger() factory |
| O2 | x-request-id in middleware | Generated on every matched request; in request and response headers |
| O3 | submission.geo_gate_failed logged | warn level with assignment_id and case_id |
| O4 | submission.evidence_gate_failed logged | warn level with unmet_requirements |
| O5 | submission.created logged | info level with submission_id |
| O6 | submission.rpc_failed logged | error level with error detail |
| O7 | assignment.approved/rejected logged | info level |
| O8 | upload.url_created and idempotency_hit logged | info level |
| O9 | All 5 webhook events logged | correct levels per §3.3 |
| O10 | request_id in all error responses | field present in all 4xx and 5xx responses |

## 8.2 Transaction Checks (Gate 1)

| # | Check | Pass condition |
| --- | --- | --- |
| T1 | Migration 011 applied | SELECT proname FROM pg_proc WHERE proname = 'submit_assignment'; returns 1 row |
| T2 | POST /api/submissions calls RPC | No sequential INSERT/UPDATE/UPDATE/INSERT block in route |
| T3 | Submission is atomic | Full workflow test: submit creates submission + assignment submitted + case in_review + event |
| T4 | Duplicate submission returns 409 | Second POST /api/submissions for same assignment |
| T5 | Approve/reject have explicit failure handling | partial_update_failed surfaced on case update failure |

## 8.3 Operational Visibility Checks (Gate 4)

| # | Check | Pass condition |
| --- | --- | --- |
| V1 | GET /api/admin/evidence-files exists | Returns array of stuck uploads for org |
| V2 | Enterprise role required | Field worker gets 403 |
| V3 | older_than_minutes filter works | Only returns files older than threshold |
| V4 | Dashboard indicator shows pending count | Badge visible when pending files > 0 |

## 8.4 Test Suite Checks (Gate 3)

| # | Check | Pass condition |
| --- | --- | --- |
| TS1 | npx vitest run passes | All P0 and P1 tests green |
| TS2 | CI workflow exists | .github/workflows/test.yml triggers on push to main |
| TS3 | Auth tests pass | 401 on unauth; 403 on wrong role |
| TS4 | Wrong-org tests pass | Empty array or 404 for cross-org access |
| TS5 | RLS trigger tests pass | UPDATE/DELETE on assignment_events throws |
| TS6 | Submission workflow test passes | Full happy path end to end |
| TS7 | Evidence and geo gate tests pass | 422 on unmet conditions; 201 when met |
| TS8 | RPC atomicity test passes | Correct state after submission; 409 on duplicate |

## 8.5 Documentation Checks (Gate 5)

| # | Check | Pass condition |
| --- | --- | --- |
| D1 | docs/adr/001 through 004 exist as markdown | Four files present with status, context, key decisions |
| D2 | README reflects current state | No placeholder text; phase status accurate; env vars listed |

## 8.6 Error Handling Checks (Gate 6)

| # | Check | Pass condition |
| --- | --- | --- |
| E1 | request_id in all error responses | grep for request_id in all route error returns |
| E2 | No silent error swallowing | All catch blocks log at error level |

# 9. Commit Message Standard

Format type(scope): description [ADR-004 §N ¦ Gate N ¦ Step N] Examples: feat(logger): structured logger with request ID [ADR-004 §3.2 ¦ Gate 2 ¦ Step 3] feat(transactions): Postgres RPC for atomic submission [ADR-004 §2.2 ¦ Gate 1 ¦ Step 6] test(p0): full P0 test suite [ADR-004 §5.2 ¦ Gate 3 ¦ Step 12] feat(visibility): stuck upload endpoint [ADR-004 §4.2 ¦ Gate 4 ¦ Step 9] docs(adr): ADR-001 through ADR-004 markdown [ADR-004 §8 ¦ Gate 5 ¦ Step 1] feat(errors): request_id in all error responses [ADR-004 §6.1 ¦ Gate 6 ¦ Step 15]

ProofLayer Phase 2.1  •  Cursor Execution Package  •  ADR-004 v1.1  •  2026-05-22