CURSOR IMPLEMENTATION PACKAGE

ProofLayer Phase 2

Production Readiness Execution Package — ADR-003 v1.1 Implementation

| Date | 2026-05-21 |
| --- | --- |
| ADR | ADR-003 v1.1 — APPROVED |
| Repo | github.com/IsabelEscobarRivas/prooflayer-ai |
| Baseline | Phase 1.5B signed off — 26/26 QA checks passed |
| Cursor instruction | Implement ADR-003 exactly as specified. Reference invariant, section, and step numbers in every commit message. |
| Architect review | Required at each gate before proceeding to next section |

How Cursor uses this document Each implementation step has a reference tag: [ADR-003 §N ¦ Invariant N ¦ Step N]. Every commit message must include the step number and ADR reference. Example: feat(auth): wire Supabase Auth login [ADR-003 §3 ¦ Step 2] Cursor must not deviate from the specified approach without architect review. Each gate (marked GATE) requires architect sign-off before the next section begins.

# 1. Environment Requirements

All environment setup must be complete before implementation begins.

## 1.1 Local Development

| Requirement | Value / Action |
| --- | --- |
| Node.js | ≥20.x (current LTS) |
| Supabase CLI | Install: npm install -g supabase |
| Supabase project | Existing prooflayer-ai project with migrations 001–007 applied |
| Environment file | .env.local with NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, SUPABASE_SERVICE_ROLE_KEY |
| New env vars for Phase 2 | SUPABASE_WEBHOOK_SECRET (from Supabase Storage settings), NEXT_PUBLIC_SUPABASE_STORAGE_BUCKET=prooflayer-evidence |
| Supabase Storage bucket | Create: prooflayer-evidence, access: private, in Supabase dashboard before Step 8 |
| Supabase Auth enabled | Confirm Email/Password provider enabled in Supabase Auth settings |

## 1.2 Required Supabase Dashboard Actions (Before Coding)

- Enable Email Auth provider in Authentication → Providers

- Create storage bucket: prooflayer-evidence, Private access

- Enable storage webhooks in Storage → Webhooks — point to /api/webhooks/storage-confirm

- Copy webhook secret to SUPABASE_WEBHOOK_SECRET in .env.local

- Confirm prooflayer schema is in Exposed Schemas in Data API → Settings

# 2. Migration Sequence

Apply migrations in strict order. Each migration has a rollback command. Never modify existing migration files 001–007.

| Migration | File | Purpose | Rollback |
| --- | --- | --- | --- |
| 008 | 008_evidence_files_idempotency.sql | Add idempotency_key column + partial unique index to evidence_files | ALTER TABLE prooflayer.evidence_files DROP COLUMN idempotency_key; |
| 009 | 009_rls_policies.sql | Enable RLS and add row-level policies on all prooflayer tables | DROP POLICY ... on each table; ALTER TABLE ... DISABLE ROW LEVEL SECURITY; |
| 010 | 010_event_integrity_trigger.sql | Add Postgres trigger to prevent UPDATE/DELETE on assignment_events (Invariant 1) | DROP TRIGGER prevent_event_modification ON prooflayer.assignment_events; |

Migration 008 — evidence_files idempotency

008_evidence_files_idempotency.sql -- ADR-003 §5.3 ¦ Invariant 3 ¦ Step 1 ALTER TABLE prooflayer.evidence_files ADD COLUMN idempotency_key TEXT; CREATE UNIQUE INDEX evidence_files_idempotency_key_idx ON prooflayer.evidence_files(idempotency_key) WHERE idempotency_key IS NOT NULL; -- Rollback: DROP INDEX evidence_files_idempotency_key_idx; -- ALTER TABLE prooflayer.evidence_files DROP COLUMN idempotency_key;

Migration 009 — RLS policies

Migration 009 must not be written until Steps 1-5 (auth + route identity replacement) are complete and verified. The migration file is a placeholder until that gate is passed.

009_rls_policies.sql structure -- ADR-003 §4 ¦ Step 6 -- Pattern for each table: ALTER TABLE prooflayer.<table> ENABLE ROW LEVEL SECURITY; CREATE POLICY org_isolation ON prooflayer.<table> USING (organization_id = (SELECT organization_id FROM prooflayer.users WHERE id = auth.uid())); -- Role-specific policies layer on top of org_isolation. -- Rollback: DROP ALL POLICIES; DISABLE ROW LEVEL SECURITY on each table.

Migration 010 — Event integrity trigger

010_event_integrity_trigger.sql -- ADR-003 ¦ Invariant 1 ¦ Step 16 CREATE OR REPLACE FUNCTION prooflayer.prevent_event_modification() RETURNS TRIGGER AS $$ BEGIN RAISE EXCEPTION 'assignment_events are append-only and cannot be modified or deleted'; END; $$ LANGUAGE plpgsql; CREATE TRIGGER prevent_event_modification BEFORE UPDATE OR DELETE ON prooflayer.assignment_events FOR EACH ROW EXECUTE FUNCTION prooflayer.prevent_event_modification(); -- Rollback: DROP TRIGGER prevent_event_modification ON prooflayer.assignment_events;

# 3. Auth Cutover Plan

STEP 1 — Migration 008 — Apply and verify [ADR-003 §5.3 ¦ Invariant 3 ¦ Step 1] Apply 008_evidence_files_idempotency.sql in Supabase SQL Editor. Verify: SELECT column_name FROM information_schema.columns WHERE table_name = 'evidence_files' AND column_name = 'idempotency_key'; Verify index: SELECT indexname FROM pg_indexes WHERE tablename = 'evidence_files' AND indexname LIKE '%idempotency%'; Commit: feat(schema): add evidence_files idempotency_key [ADR-003 §5.3 ¦ Invariant 3 ¦ Step 1]

STEP 2 — Supabase Auth — wire login page [ADR-003 §3 ¦ Step 2] Install: npm install @supabase/ssr Create src/lib/supabase/client.ts — browser client using NEXT_PUBLIC vars and anon key only. Update src/app/page.tsx — email/password form calls supabase.auth.signInWithPassword(). On success: router.push('/enterprise') or '/field' based on prooflayer.users.role lookup. On failure: show visible error. Do not fallback silently. Add sign-out: supabase.auth.signOut() then router.push('/'). Do NOT add middleware yet. Do NOT update API routes yet. Commit: feat(auth): wire Supabase Auth login and sign-out [ADR-003 §3 ¦ Step 2]

STEP 3 — Next.js middleware — JWT validation [ADR-003 §3.2 ¦ Step 3] Create src/middleware.ts Use @supabase/ssr createServerClient to validate session on every /api/* request. On valid JWT: attach user_id, organization_id, role to request headers (x-user-id, x-organization-id, x-user-role). On invalid/missing JWT: return NextResponse.json({ error: 'Unauthorized' }, { status: 401 }). On valid JWT but no prooflayer.users row: return 403. Exclude from middleware: /api/auth/*, /api/webhooks/* Do NOT update route handlers yet. Commit: feat(auth): add Next.js middleware JWT validation [ADR-003 §3.2 ¦ Step 3]

STEP 4 — Update all API routes — session identity replaces body identity [ADR-003 §3 ¦ Step 4] For every route handler, replace body-supplied organization_id and user_id with values from request headers set by middleware. Pattern: const organizationId = req.headers.get('x-organization-id'); const userId = req.headers.get('x-user-id'); const userRole = req.headers.get('x-user-role'); Remove organization_id from required body fields on POST endpoints. Remove created_by, assigned_to, assigned_by, submitted_by, actor_id from body where they can be derived from session. Add role check where needed: if (userRole !== 'enterprise') return 403. Routes to update: ALL 22 route files. Commit per route group: feat(auth): session identity on [route group] [ADR-003 §3 ¦ Step 4]

STEP 5 — Delete identity.ts [ADR-003 §3.3 ¦ Step 5] Delete src/lib/identity.ts Search for all imports: grep -r 'identity' src/ — must return zero results. Update UI pages to use session user data from Supabase Auth client. tsc --noEmit must pass after deletion. Commit: feat(auth): retire identity.ts — session identity complete [ADR-003 §3.3 ¦ Step 5]

GATE 1 — Auth complete Architect review required before proceeding. Verify: login works end to end with real Supabase Auth credentials. Verify: all API routes reject unauthenticated requests with 401. Verify: wrong-org user cannot access another org's data. Verify: identity.ts is deleted and no imports remain. Do NOT proceed to RLS until this gate is passed.

# 4. RLS Rollout Checklist

STEP 6 — Migration 009 — RLS policies [ADR-003 §4 ¦ Step 6] Write 009_rls_policies.sql covering all 11 prooflayer tables. Pattern for every table: ENABLE ROW LEVEL SECURITY + org_isolation policy. Additional role policies: enterprise write on qc_cases/templates; field_worker write on assignments/check_ins/evidence_files/submissions. assignment_events: READ policy only (own org); NO write policy — writes via service role only. Apply migration in Supabase SQL Editor. Commit: feat(rls): enable row level security on all prooflayer tables [ADR-003 §4 ¦ Step 6]

STEP 7 — RLS QA — 5-actor matrix on every route [ADR-003 §4.2 ¦ Step 7] Run Claude Code QA prompt covering all 5 actor types on every route. Actor 1: Enterprise user (correct org) — expect 200/201 on all authorized routes. Actor 2: Field worker (correct org) — expect 403 on enterprise-only routes. Actor 3: Valid user (wrong org) — expect 403 or empty array — NEVER another org's data. Actor 4: Unauthenticated — expect 401 on all /api/* routes. Actor 5: Service-role — expect 200/201 on all routes (bypasses RLS by design). Wrong-org test is mandatory for every list endpoint and every GET-by-id endpoint. Zero cross-org leakage is required. Phase 2 does not ship until this passes. Commit: test(rls): 5-actor RLS QA matrix passes [ADR-003 §4.2 ¦ Step 7]

GATE 2 — RLS complete Architect review required before proceeding. Verify: 5-actor QA matrix passes for all routes. Verify: wrong-org test returns empty/403 on every list and GET-by-id endpoint. Do NOT proceed to storage until this gate is passed.

# 5. Upload Flow Implementation

STEP 8 — Supabase Storage bucket setup [ADR-003 §5.1 ¦ Step 8] Bucket: prooflayer-evidence, access: private (already created in environment setup). Confirm bucket exists: Supabase dashboard → Storage. Add to .env.local: NEXT_PUBLIC_SUPABASE_STORAGE_BUCKET=prooflayer-evidence No code change required for this step. Commit: chore(storage): confirm prooflayer-evidence bucket configured [ADR-003 §5.1 ¦ Step 8]

STEP 9 — POST /api/evidence-files/upload-url [ADR-003 §5.1 ¦ Invariant 3 ¦ Step 9] Create src/app/api/evidence-files/upload-url/route.ts Required body: assignment_evidence_requirement_id, mime_type, byte_size, idempotency_key Derive from session: organization_id, uploaded_by (user_id) Check for existing evidence_files row with same idempotency_key created within 24 hours. If found and status != expired: generate new presigned PUT URL for same row (Invariant 3). If not found: insert new evidence_files row (status: pending, idempotency_key set). Generate presigned PUT URL via supabase.storage.from('prooflayer-evidence').createSignedUploadUrl(path). Path pattern: evidence/{org_id}/{assignment_id}/{evidence_file_id} Presigned URL expiry: 900 seconds (15 minutes). Return: { evidence_file_id, presigned_put_url, expires_in: 900 } Commit: feat(storage): POST /api/evidence-files/upload-url with idempotency [ADR-003 §5.1 ¦ Invariant 3 ¦ Step 9]

STEP 10 — POST /api/webhooks/storage-confirm [ADR-003 §5.1 ¦ Step 10] Create src/app/api/webhooks/storage-confirm/route.ts Exclude from middleware (no auth required — Supabase webhook calls this). Verify Supabase webhook signature using SUPABASE_WEBHOOK_SECRET. Extract object path from webhook payload. Look up evidence_files row by storage_path. Update evidence_files.upload_status → 'uploaded', set storage_path and byte_size. Run synchronous validation: check mime_type against allowed list, verify byte_size <= 50MB. If valid: update status → 'verified'. If invalid: update status → 'rejected'. If verified: check if all mandatory requirements for the assignment now have verified evidence. If all mandatory requirements verified: update each fulfilled requirement status → 'fulfilled', set fulfilled_at. Respond with HTTP 200 within 5 seconds. Log any errors but do not throw. Commit: feat(storage): storage webhook confirmation handler [ADR-003 §5.1 ¦ Step 10]

## 5.1 Upload Flow Test Plan

| Test | Action | Expected | Verifies |
| --- | --- | --- | --- |
| T1 | POST /api/evidence-files/upload-url with valid requirement_id | 201 with evidence_file_id and presigned_put_url | Row created, URL generated |
| T2 | PUT image to presigned URL | 200 from Supabase Storage | Object lands in storage |
| T3 | Wait for webhook or manually trigger confirm endpoint | evidence_files.upload_status = 'verified' | Webhook handler processes correctly |
| T4 | POST same request with same idempotency_key within 24h | 201 with same evidence_file_id, new presigned URL | Invariant 3 — row reused |
| T5 | POST with expired presigned URL (wait 15 min) | 201 with same evidence_file_id, fresh presigned URL | Invariant 3 — row reused on expiry |
| T6 | POST with invalid mime_type (text/plain) | 201 URL generated; after upload webhook sets status → 'rejected' | Validation rejects bad file type |
| T7 | POST without idempotency_key | 400 — idempotency_key required | Contract enforced |
| T8 | GET /api/evidence-files?organization_id= after upload | Array including verified file | List endpoint shows verified files |

GATE 3 — Upload flow complete Architect review required before proceeding. Verify: T1–T8 all pass. Verify: webhook responds within 5 seconds on average. Verify: idempotency_key prevents duplicate rows. Do NOT proceed to geo until this gate is passed.

# 6. Webhook Verification Checklist

| Check | How to verify | Pass condition |
| --- | --- | --- |
| Signature verification present | Read src/app/api/webhooks/storage-confirm/route.ts | SUPABASE_WEBHOOK_SECRET used to verify every request |
| Webhook excluded from middleware | Read src/middleware.ts | /api/webhooks/* in exclusion list |
| Handler responds within 5 seconds | Add timing log; test with large file upload | Average response time < 2 seconds; max < 5 seconds |
| No AI/thumbnail/heavy processing | Search webhook handler for any heavy operation | Zero such operations present |
| Idempotent webhook processing | Trigger same webhook twice (duplicate delivery simulation) | Second delivery is a no-op; no duplicate status updates |
| File validation runs correctly | Upload a .txt file disguised as .jpg | status → 'rejected' after webhook |
| Requirement fulfillment updates | Upload last mandatory evidence file | requirement status → 'fulfilled'; fulfilled_at set |
| Error logging without throwing | Simulate a DB error in webhook handler | Webhook returns 200; error logged; no crash |

# 7. Geo Enforcement Implementation

STEP 12 — Geo check-in UI — browser geolocation [ADR-003 §6.1 ¦ Step 12] In src/app/field/page.tsx, replace geo check-in placeholder with active implementation. On click: call navigator.geolocation.getCurrentPosition(). On success: compute Haversine distance from case geo_lat/geo_lng. Set is_within_geofence = (distance <= case.geo_radius_m). POST /api/check-ins with: lat, lng, accuracy_m, distance_from_target_m, geo_radius_m (from case), is_within_geofence, recorded_at: new Date().toISOString(), device_info: navigator.userAgent. Show result: green 'Within geofence' or red 'Outside geofence — move closer'. Show distance: 'You are Xm from the store (required: within Ym)'. On geolocation denied: show 'Location permission required. Enable in browser settings.' Commit: feat(geo): browser geolocation check-in with distance computation [ADR-003 §6 ¦ Step 12]

STEP 13 — Submission geo gate — server-side enforcement [ADR-003 §6.1 ¦ Step 13] Update src/app/api/submissions/route.ts POST handler. After in_progress status check, add geo pre-flight: 1. Fetch qc_case for the assignment — check if geo_lat IS NOT NULL. 2. If geo configured: query check_ins for assignment_id where is_within_geofence = true AND recorded_at BETWEEN case.time_window_start AND case.time_window_end. 3. If no valid check-in: return 422 { error: 'geo_checkin_required' } After geo gate, run evidence gate (already implemented in Phase 1.5B, now enforced). Both gates must pass before submission proceeds. Commit: feat(geo): submission geo gate enforcement [ADR-003 §6.1 ¦ Step 13]

# 8. Transaction Migration Plan

STEP 14 — Wrap critical operations in transactions [ADR-003 §7 ¦ Step 14] OPERATION 1: POST /api/submissions — Postgres RPC (ADR-003 §2.1) Create Postgres function prooflayer.submit_assignment(p_assignment_id, p_organization_id, p_submitted_by, p_notes) Function body: BEGIN; INSERT submission; UPDATE assignment status; UPDATE case status; INSERT event; COMMIT; Call via: supabase.rpc('prooflayer.submit_assignment', params) Add to migration 011_submit_rpc.sql OPERATION 2: PATCH /api/assignments/[id]/approve — app-layer transaction (ADR-003 §2.2) Wrap in explicit BEGIN/COMMIT using Supabase raw transaction. Rollback on any step failure. OPERATION 3: PATCH /api/assignments/[id]/reject — app-layer transaction Same pattern as approve. Engineering standard (ADR-003 §2): no multi-step write without one of these patterns. Commit: feat(transactions): wrap submissions in RPC; approve/reject in explicit transactions [ADR-003 §7 ¦ Step 14]

## 8.1 Rollback Strategy

| Migration | Rollback SQL | Risk level |
| --- | --- | --- |
| 008 | DROP INDEX evidence_files_idempotency_key_idx; ALTER TABLE prooflayer.evidence_files DROP COLUMN idempotency_key; | Low — additive only |
| 009 | For each table: DROP ALL POLICIES; ALTER TABLE ... DISABLE ROW LEVEL SECURITY; | High — removes security layer; revert immediately if issues |
| 010 | DROP TRIGGER prevent_event_modification ON prooflayer.assignment_events; DROP FUNCTION prooflayer.prevent_event_modification(); | Low — only removes enforcement; data unchanged |
| 011 | DROP FUNCTION prooflayer.submit_assignment; | Low — route falls back to sequential awaits temporarily |

Rollback principle Migrations 001-007 are never rolled back in production. Only Phase 2 migrations (008+) have rollback scripts. If a Phase 2 migration causes issues, roll back that migration only, fix, and re-apply.

# 9. Platform Invariant Enforcement

STEP 16 — Migration 010 — append-only event trigger [ADR-003 §1 ¦ Invariant 1 ¦ Step 16] Apply 010_event_integrity_trigger.sql in Supabase SQL Editor. Verify: attempt UPDATE on assignment_events — must raise exception. Verify: attempt DELETE on assignment_events — must raise exception. Verify: INSERT on assignment_events — must succeed. This enforces Invariant 1 at the database level. Commit: feat(invariant): append-only trigger on assignment_events [ADR-003 ¦ Invariant 1 ¦ Step 16]

## 9.1 Invariant Verification Checklist

| Invariant | Enforcement mechanism | Verification test |
| --- | --- | --- |
| 1 | Postgres trigger on assignment_events raises exception on UPDATE/DELETE | Attempt UPDATE via SQL Editor — must throw; attempt DELETE — must throw; INSERT — must succeed |
| 2 | PATCH /api/assignments/:id/requirements/:rid rejects kind, label, instructions, min_count, is_mandatory, sort_order | PATCH with immutable field — must return 400; PATCH with status=waived — must return 200 |
| 3 | UNIQUE(idempotency_key) partial index on evidence_files; route reuses existing row | POST upload-url twice with same key — must return same evidence_file_id; check evidence_files row count = 1 |

# 10. Phase 2 QA Sign-Off Matrix

All checks must pass before Phase 2 is signed off. Run via Claude Code.

## 10.1 Auth and Session

| # | Check | Pass condition |
| --- | --- | --- |
| A1 | Login with valid credentials | JWT returned; role-based redirect to /enterprise or /field |
| A2 | Login with invalid credentials | Visible error; no redirect |
| A3 | API request without JWT | 401 on all /api/* routes |
| A4 | API request with expired JWT | 401; client refreshes token |
| A5 | API request with wrong-org JWT | 403 or empty array; never another org's data |
| A6 | identity.ts deleted | Zero imports; tsc --noEmit passes |
| A7 | Sign out | Session cleared; redirect to /; subsequent API calls return 401 |

## 10.2 RLS

| # | Check | Pass condition |
| --- | --- | --- |
| R1 | Enterprise user reads own org cases | 200 with correct data |
| R2 | Enterprise user reads wrong org cases | Empty array or 403 |
| R3 | Field worker attempts to create case | 403 |
| R4 | Field worker reads own org cases | 200 |
| R5 | Unauthenticated GET /api/qc-cases | 401 |
| R6 | Service role GET bypasses RLS | 200 with all org data |
| R7 | assignment_events: no direct write via client | 403 on any direct write attempt |

## 10.3 Upload and Storage

| # | Check | Pass condition |
| --- | --- | --- |
| U1 | POST /api/evidence-files/upload-url with valid params | 201 with evidence_file_id and presigned_put_url |
| U2 | PUT image to presigned URL | 200 from Supabase Storage |
| U3 | Webhook confirms upload | evidence_files.upload_status = 'verified' |
| U4 | Same idempotency_key within 24h | Same evidence_file_id returned; row count = 1 |
| U5 | Invalid mime type upload | After webhook: status = 'rejected' |
| U6 | All mandatory evidence verified | Requirement status → 'fulfilled' |
| U7 | Webhook responds within 5 seconds | Average response time < 2s |

## 10.4 Geo Enforcement

| # | Check | Pass condition |
| --- | --- | --- |
| G1 | Check-in within geofence | check_ins row with is_within_geofence=true |
| G2 | Check-in outside geofence | check_ins row with is_within_geofence=false |
| G3 | Submit without check-in (geo configured) | 422 geo_checkin_required |
| G4 | Submit with outside-geofence check-in | 422 geo_checkin_required |
| G5 | Submit with valid check-in but no evidence | 422 mandatory_evidence_incomplete |
| G6 | Submit with valid check-in and evidence | 201 submission created |
| G7 | Submit on case with no geo (geo_lat IS NULL) | Geo gate skipped; evidence gate applies |

## 10.5 Transactions and Invariants

| # | Check | Pass condition |
| --- | --- | --- |
| T1 | Submit assignment — DB error mid-transaction | Full rollback; no partial state; retry succeeds |
| T2 | Approve assignment — DB error mid-transaction | Full rollback; retry succeeds |
| T3 | UPDATE assignment_events | Postgres exception raised; row unchanged |
| T4 | DELETE assignment_events | Postgres exception raised; row unchanged |
| T5 | PATCH requirement immutable field | 400 returned; field unchanged |
| T6 | POST upload-url twice (idempotency) | Same evidence_file_id; row count = 1 |

## 10.6 Scope Guard

| # | Check | Pass condition |
| --- | --- | --- |
| S1 | No Gemini/OpenAI/Anthropic imports | Zero results in src/ search |
| S2 | No client-side Supabase queries in page files | Zero direct Supabase calls in src/app/**/page.tsx |
| S3 | Webhook handler has no AI/thumbnail/report calls | Zero such operations in webhook handler |
| S4 | Migrations 001-007 untouched | git diff shows no changes to 001-007 |
| S5 | identity.ts deleted | File does not exist; zero imports |

# 11. Commit Message Standard

Every Phase 2 commit must reference the ADR section, invariant (if applicable), and step number.

Format type(scope): description [ADR-003 §N ¦ Invariant N ¦ Step N] Examples: feat(auth): wire Supabase Auth login [ADR-003 §3 ¦ Step 2] feat(rls): enable row level security on all tables [ADR-003 §4 ¦ Step 6] feat(storage): presigned upload URL with idempotency [ADR-003 §5.1 ¦ Invariant 3 ¦ Step 9] feat(invariant): append-only trigger on assignment_events [ADR-003 ¦ Invariant 1 ¦ Step 16] fix(geo): submission geo gate enforcement [ADR-003 §6.1 ¦ Step 13] test(rls): 5-actor QA matrix passes [ADR-003 §4.2 ¦ Step 7]

ProofLayer Phase 2  •  Cursor Execution Package  •  ADR-003 v1.1  •  2026-05-21